SOFTWARE TEST PLAN (STP)

Electronics Store Inventory Management System (ESIMS)

Team: 10

Team Members: Vaishnavi Bandaru, Valmiki Uma, Yerramilli Siva Sai Saharsh, Yashas

SRN: PES2UG24CS570, PES2UG24CS573, PES2UG24CS618, PES2UG24CS609

Version 1.1 (Revised 15-09-2026)

Revision Note (v1.0 → v1.1): Three test cases were added to close gaps identified against the Architecture & Design Specification — concurrency/locking on the last unit of stock (TC-Inv-05), rejection of a duplicate SKU (TC-Prod-03), and server-side recalculation of a tampered sale total/price (TC-Sec-07). Added items are highlighted below.

# 1. Introduction

## 1.1 Purpose

This Software Test Plan defines the objectives, scope, strategy, resources, schedule, responsibilities, deliverables, risks, traceability and reporting for testing the Electronics Store Inventory Management System (ESIMS) version 1.0. It is derived from the ESIMS Software Requirements Specification (SRS) v1.0.

## 1.2 Scope

Testing covers authentication, product and inventory management, supplier management, purchases, automatic stock updates, sales, sale-total calculation, low-stock detection, product search, inventory and sales reports, performance, reliability, availability, usability and security. Customer-facing e-commerce, online payments, delivery management, advanced accounting, external e-commerce integration and barcode hardware are outside the current scope.

## 1.3 References

- ESIMS SRS v1.0, dated 06-09-2026.

- ESIMS Software Architecture and Design Specification v1.0, dated 14-09-2026.

- SRS Section 8 Requirements Traceability Matrix (RTM).

- Software Test Plan template supplied for the Software Engineering laboratory.

## 1.4 Definitions

| Term | Definition |
| --- | --- |
| ESIMS | Electronics Store Inventory Management System |
| SKU | Stock Keeping Unit; unique product identifier |
| SRS | Software Requirements Specification |
| RTM | Requirements Traceability Matrix |
| RBAC | Role-Based Access Control |
| UAT | User Acceptance Testing |
| TC | Test Case |

# 2. Test Items

- Authentication and Access Control

- Product Management

- Inventory Management

- Supplier Management

- Purchase Transactions

- Sales Transactions

- Reporting

- User Interface

- Database/transaction management

- Security and input validation

- Concurrency and transaction locking  (added — see Section 13, TC-Inv-05)

# 3. Features to be Tested

| Requirement | Feature | Expected Result | Test Case |
| --- | --- | --- | --- |
| ESIMS-F-001 | Login | Valid credentials allow authorized login. | TC-Auth-01 |
| ESIMS-F-002 | Invalid login | Invalid credentials are rejected. | TC-Auth-02 |
| ESIMS-F-003 | Add product | Valid product with name/category/price/quantity is added. | TC-Prod-01 |
| ESIMS-F-004 | Update product | Existing product information is updated correctly. | TC-Prod-02 |
| ESIMS-F-003 | Reject duplicate SKU | A product submitted with a SKU already in use is rejected with a validation error; no duplicate record is created. | TC-Prod-03 |
| ESIMS-F-005 | View stock | Current stock quantity is displayed correctly. | TC-Inv-01 |
| ESIMS-F-006 | Search | Products can be found by name or SKU. | TC-Inv-02 |
| ESIMS-F-007 | Low stock | Products at/below reorder level are identified. | TC-Inv-03 |
| ESIMS-F-008 | No negative stock | Sale/transaction exceeding stock is rejected. | TC-Inv-04 |
| ESIMS-F-008 / NF-002 | Concurrency control on last unit | Two simultaneous sales for the last unit in stock result in exactly one success; final stock is never negative. | TC-Inv-05 |
| ESIMS-F-009 | Suppliers | Supplier records can be added/updated. | TC-Sup-01 |
| ESIMS-F-010 | Purchase | Purchase from supplier is recorded. | TC-Pur-01 |
| ESIMS-F-011 | Purchase stock update | Stock increases by purchased quantity. | TC-Pur-02 |
| ESIMS-F-012 | Sale | Sale containing one or more products is recorded. | TC-Sale-01 |
| ESIMS-F-013 | Sale total | Total is correctly calculated from prices and quantities. | TC-Sale-02 |
| ESIMS-F-014 | Sale stock update | Stock decreases by quantity sold. | TC-Sale-03 |
| ESIMS-F-015 | Inventory report | Report shows products and current stock. | TC-Report-01 |
| ESIMS-F-016 | Sales report | Report shows sales for selected date/range. | TC-Report-02 |
| ESIMS-NF-001 | Performance | Common search/inventory operations meet 3-second target. | TC-Perf-01 |
| ESIMS-NF-002 | Reliability | Inventory remains consistent after transactions. | TC-Rel-01 |
| ESIMS-NF-003 | Availability | System remains accessible except planned maintenance. | TC-Avail-01 |
| ESIMS-NF-004 | Usability | Common tasks complete without critical usability errors. | TC-UX-01 |
| ESIMS-NF-005 | Data protection | Unauthorized access/modification is rejected. | TC-Sec-01 |
| ESIMS-SR-001 | Authentication security | Protected functions require authentication. | TC-Sec-02 |
| ESIMS-SR-002 | Role restriction | Restricted admin functions are denied to unauthorized roles. | TC-Sec-03 |
| ESIMS-SR-003 | Password hashing | Passwords are not stored as plaintext. | TC-Sec-04 |
| ESIMS-SR-004 | Input validation | Invalid input is safely rejected. | TC-Sec-05 |
| ESIMS-SR-005 | Transaction protection | Unauthorized record modification/deletion is prevented. | TC-Sec-06 |
| ESIMS-SR-004 | Server-side price/total integrity | A client-submitted sale with a tampered unit price or total is ignored; the server recalculates the total from stored unit prices and persists only the recalculated value. | TC-Sec-07 |

# 4. Features Not to be Tested

- Customer-facing shopping/e-commerce interface.

- Online payment processing/payment gateways.

- Delivery or logistics management.

- Advanced accounting.

- External e-commerce integrations.

- Barcode scanner hardware, as it is a future enhancement.

# 5. Test Approach / Strategy

## 5.1 Test Levels

| Level | Purpose | Example |
| --- | --- | --- |
| Unit | Verify individual modules. | Authentication, validation, stock calculation. |
| Integration | Verify module interactions. | Purchase → stock update; sale → stock decrease. |
| System | Verify complete workflows. | Login → search → sale → report. |
| Acceptance/UAT | Verify SRS acceptance criteria. | High-priority requirements and major workflows. |

## 5.2 Test Types

- Functional

- Integration

- System/end-to-end

- Regression

- Performance

- Reliability/transaction consistency

- Usability

- Security

- Authorization/role testing

- Negative and input-validation testing

- Concurrency/locking testing  (added)

## 5.3 Entry Criteria

- Testable build is available.

- Required modules are implemented.

- Dummy test data and test database are ready.

- Test environment is accessible.

- Test cases and expected results are reviewed.

## 5.4 Exit Criteria

- 100% of planned test cases executed.

- All high-priority requirements have test evidence.

- No Critical defects remain open.

- Inventory is accurate after tested purchases and sales.

- Security/authorization tests pass.

- Major workflows operate successfully.

- RTM is complete.

## 5.5 Security Validation

- Verify authentication before protected operations. Verify server-side role checks.

- Verify passwords are securely hashed, not plaintext.

- Test malformed/invalid input.

- Attempt unauthorized record modification/deletion.

- Verify protected transaction information is accessible only to authorized personnel.

- Verify the server recalculates the sale total/price from stored values and rejects a client-tampered figure. (added)

# 6. Test Environment

| Category | Environment |
| --- | --- |
| Hardware | Desktop/laptop, keyboard, mouse/touchpad, monitor. |
| Client | Modern web browser or supported desktop interface. |
| Application | ESIMS application build under test. |
| Database | Relational database used by ESIMS. |
| Network | Local/network environment as required. |
| Test Data | Dummy users, products, SKUs, suppliers, purchases, sales and stock. |
| Defect Tracking | Jira or equivalent, if execution tracking is required. |
| Optional Tools | Selenium, Postman and JMeter where applicable. JMeter (or Postman's runner) is used to fire simultaneous requests for the concurrency test (TC-Inv-05). Manual execution is acceptable unless automation is specifically required. |

# 7. Test Schedule

| Activity | Planned Date |
| --- | --- |
| Test planning/review | 15-09-2026 |
| Test case preparation | 16-09-2026 to 17-09-2026 |
| Environment/data setup | 18-09-2026 |
| Functional testing | 19-09-2026 to 22-09-2026 |
| Integration/system testing | 23-09-2026 to 24-09-2026 |
| Security/performance/usability | 25-09-2026 |
| Retesting/regression | 26-09-2026 to 27-09-2026 |
| Final summary/sign-off | 28-09-2026 |

# 8. Test Deliverables

- Software Test Plan

- Test case document/sheet

- Test data

- Test execution results/evidence

- Defect reports, if applicable

- Updated RTM

- Final Test Summary Report

# 9. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA/Test Lead | Prepare plan, coordinate execution, review results and summary. |
| Test Engineer | Design/execute cases, capture evidence and report defects. |
| Developer | Fix defects and support test environment. |
| Business Representative | Validate store workflows and acceptance. |
| Project Team | Maintain requirements, design, implementation and RTM consistency. |

# 10. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Unstable build | Testing blocked. | Smoke test first; use stable build. |
| Incorrect stock update | Unreliable inventory. | Verify before/after every purchase and sale. |
| Concurrent last-unit sales | Overselling/negative stock. | Test concurrency and database locking (TC-Inv-05). |
| Database failure | Operations unavailable. | Backups and restore procedure. |
| UI-only role checks | Privilege escalation. | Verify authorization server-side. |
| Large datasets | Response >3 seconds. | Representative data, indexes and bounded reports. |
| Limited time | Incomplete coverage. | Prioritize high-priority requirements. |
| Client-side tampering of price/total | Financial/inventory records could be corrupted. | Verify server-side recalculation and rejection of tampered values (TC-Sec-07). |

# 11. Assumptions & Dependencies

- SRS and architecture/design specification are available.

- A testable build is supplied before execution.

- Relational test database is available.

- Only dummy test data is used.

- Both Store Manager/Administrator and Store Staff/Sales Staff roles are available for testing.

- Barcode hardware is not required for the current scope.

# 12. Suspension & Resumption Criteria

Suspend testing if:

- Environment is unavailable for a prolonged period.

- Blocking defects prevent execution of about 30% or more of planned cases.

- Database/test data is unavailable or corrupted.

Resume testing when:

- Blocking defects are fixed or a stable build is supplied.

- Environment/database is restored.

- Required test data is verified.

# 13. Test Case Management & Traceability

Each SRS requirement is mapped to one or more test cases. Execution records should include preconditions, data, steps, expected result, actual result, status and defect ID where applicable.

| Test Case | Requirement | Objective | Input/Condition | Expected Result |
| --- | --- | --- | --- | --- |
| TC-Auth-01 | ESIMS-F-001 | Valid login | Valid credentials | Dashboard opens. |
| TC-Auth-02 | ESIMS-F-002 | Invalid login | Wrong credentials | Login rejected with error. |
| TC-Prod-01 | ESIMS-F-003 | Add product | Unique SKU + valid details | Product saved. |
| TC-Prod-02 | ESIMS-F-004 | Update product | Existing product | Changes persist. |
| TC-Prod-03 | ESIMS-F-003 | Reject duplicate SKU | Product submitted with a SKU that already exists | Save rejected with validation error; no duplicate record created; original record unchanged. |
| TC-Inv-01 | ESIMS-F-005 | View stock | Existing product | Correct quantity displayed. |
| TC-Inv-02 | ESIMS-F-006 | Search | Name/SKU | Matching products displayed. |
| TC-Inv-03 | ESIMS-F-007 | Low stock | Quantity ≤ reorder level | Product flagged. |
| TC-Inv-04 | ESIMS-F-008 | Prevent negative stock | Sale > available stock | Transaction rejected; stock unchanged. |
| TC-Inv-05 | ESIMS-F-008 / NF-002 | Concurrency control | Two simultaneous sale requests for the same product with quantity_on_hand = 1 | Exactly one sale commits; the other is rejected (e.g. INSUFFICIENT_STOCK); final stock = 0; never negative. |
| TC-Sup-01 | ESIMS-F-009 | Manage supplier | Valid supplier | Added/updated successfully. |
| TC-Pur-01 | ESIMS-F-010 | Record purchase | Valid purchase | Purchase recorded. |
| TC-Pur-02 | ESIMS-F-011 | Purchase stock update | Known stock + purchase | Stock increases exactly. |
| TC-Sale-01 | ESIMS-F-012 | Record sale | Available product | Sale recorded. |
| TC-Sale-02 | ESIMS-F-013 | Calculate total | Known prices/quantities | Expected total matches. |
| TC-Sale-03 | ESIMS-F-014 | Sale stock update | Known stock + sale | Stock decreases exactly. |
| TC-Report-01 | ESIMS-F-015 | Inventory report | Known products/stock | Current inventory shown. |
| TC-Report-02 | ESIMS-F-016 | Sales report | Date/date range | Correct sales shown. |
| TC-Perf-01 | ESIMS-NF-001 | Response time | Normal load | 90% of common requests ≤3 sec. |
| TC-Rel-01 | ESIMS-NF-002 | Inventory consistency | Purchase/sale sequence | Final values correct; no partial update. |
| TC-Avail-01 | ESIMS-NF-003 | Availability | Normal environment | System accessible. |
| TC-UX-01 | ESIMS-NF-004 | Usability | Common tasks | No critical usability errors. |
| TC-Sec-01 | ESIMS-NF-005 | Data protection | Unauthorized attempt | Attempt rejected. |
| TC-Sec-02 | ESIMS-SR-001 | Authentication enforcement | Unauthenticated request | Protected function inaccessible. |
| TC-Sec-03 | ESIMS-SR-002 | Role restriction | Staff tries restricted admin action | Access denied. |
| TC-Sec-04 | ESIMS-SR-003 | Password hashing | Inspect credential storage | No plaintext password. |
| TC-Sec-05 | ESIMS-SR-004 | Input validation | Malformed input | Input safely rejected. |
| TC-Sec-06 | ESIMS-SR-005 | Transaction protection | Unauthorized update/delete | Operation rejected; data unchanged. |
| TC-Sec-07 | ESIMS-SR-004 | Server-side price/total integrity | Sale request with client-modified unit price or total | Server ignores client-supplied value; recomputes total from stored unit prices; only recomputed value persisted. |

## 13.1 RTM Summary

| Requirement | Test Case | Status |
| --- | --- | --- |
| ESIMS-F-001 | TC-Auth-01 | Not Yet Tested |
| ESIMS-F-002 | TC-Auth-02 | Not Yet Tested |
| ESIMS-F-003 | TC-Prod-01 | Not Yet Tested |
| ESIMS-F-004 | TC-Prod-02 | Not Yet Tested |
| ESIMS-F-003 | TC-Prod-03 | Not Yet Tested |
| ESIMS-F-005 | TC-Inv-01 | Not Yet Tested |
| ESIMS-F-006 | TC-Inv-02 | Not Yet Tested |
| ESIMS-F-007 | TC-Inv-03 | Not Yet Tested |
| ESIMS-F-008 | TC-Inv-04 | Not Yet Tested |
| ESIMS-F-008 / NF-002 | TC-Inv-05 | Not Yet Tested |
| ESIMS-F-009 | TC-Sup-01 | Not Yet Tested |
| ESIMS-F-010 | TC-Pur-01 | Not Yet Tested |
| ESIMS-F-011 | TC-Pur-02 | Not Yet Tested |
| ESIMS-F-012 | TC-Sale-01 | Not Yet Tested |
| ESIMS-F-013 | TC-Sale-02 | Not Yet Tested |
| ESIMS-F-014 | TC-Sale-03 | Not Yet Tested |
| ESIMS-F-015 | TC-Report-01 | Not Yet Tested |
| ESIMS-F-016 | TC-Report-02 | Not Yet Tested |
| ESIMS-NF-001 | TC-Perf-01 | Not Yet Tested |
| ESIMS-NF-002 | TC-Rel-01 | Not Yet Tested |
| ESIMS-NF-003 | TC-Avail-01 | Not Yet Tested |
| ESIMS-NF-004 | TC-UX-01 | Not Yet Tested |
| ESIMS-NF-005 | TC-Sec-01 | Not Yet Tested |
| ESIMS-SR-001 | TC-Sec-02 | Not Yet Tested |
| ESIMS-SR-002 | TC-Sec-03 | Not Yet Tested |
| ESIMS-SR-003 | TC-Sec-04 | Not Yet Tested |
| ESIMS-SR-004 | TC-Sec-05 | Not Yet Tested |
| ESIMS-SR-005 | TC-Sec-06 | Not Yet Tested |
| ESIMS-SR-004 | TC-Sec-07 | Not Yet Tested |

# 14. Test Metrics & Reporting

| Metric | Formula/Purpose |
| --- | --- |
| Execution % | Executed / planned × 100. |
| Pass % | Passed / executed × 100. |
| Fail % | Failed / executed × 100. |
| Requirement coverage | Requirements with executed test cases. |
| Defect severity | Count Critical/High/Medium/Low defects. |
| Defect aging | Time defects remain open. |
| Performance compliance | % measurements meeting 3-second target. |

## 14.1 Reports

- Periodic execution status

- Defect status report

- Updated RTM

- Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA/Test Lead | ________________ | ________________ |
| Developer/Dev Lead | ________________ | ________________ |
| Business Representative | ________________ | ________________ |
| Course Coordinator | ________________ | ________________ |

End of Software Test Plan